Supervision & CEU Tracker

for Mental Health Professionals

Phase 1 — Product Specification

Draft for review · July 28, 2026

Professions: LPCC · LGSW · LMFT · LADC   |   Verified first in Minnesota

# How to use this document

This is the Phase 1 deliverable: a written product specification, no code yet. It defines what we are building before we build it. Please mark it up directly — use Word comments, or just strike/highlight anything you disagree with — and send it back. Nothing here is final until you approve it.

Each section that needs a decision from you ends with a callout, and the decisions you made are recorded at the end under “Decisions (resolved).” This spec is approved; Phase 2 (architecture) is in progress.

A note on accuracy: The Minnesota hour and CEU figures in this document were pulled from current (2026) state board sources and are cited at the end. They are used here to prove the data model captures the right shape of the rules. Exact numbers for every state are treated as editable data (the “rules-as-data” engine), not code, and each state’s record will be board-verified before it ships as “verified.”

# 1. Locked scope (Phase 0 recap)

| Decision | What we locked |
| --- | --- |
| Professions | LPCC, LGSW, LMFT, LADC only. |
| Geography | All US, handled as editable data per state. Minnesota built and verified first. |
| Lite edition | One-time purchase. Offline, single-machine, solo self-tracking. No linking or sign-off. |
| Web edition | Subscription. Everything in Lite plus supervisor linking, e-signature sign-off, calendar sync, cloud backup, multi-device, supervisor dashboard. |
| Integrations (v1) | Supervisor e-signature + Google/Outlook calendar sync (both Web-only). |
| Build | I write all code and deliver deployable artifacts. |
| Compliance | HIPAA-conscious design (supervision logs can reference clients); formal review in Phase 5. |

# 2. Product overview

One product, two editions built from a shared core. The tracker answers one question for a clinical trainee at any moment: “Am I on track to meet my board’s requirements, and what’s left?” For a supervisor it answers: “Are my supervisees on track, and what needs my sign-off?”

## 2.1 Editions at a glance

|  | Lite | Web |
| --- | --- | --- |
| Pricing | One-time purchase | Subscription (monthly/annual) |
| Runs where | Installed on one computer, offline | Hosted (Railway), any browser/device |
| Data lives | Local database on the machine | Cloud database, encrypted, backed up |
| Primary user | Solo trainee tracking themselves | Trainee + supervisor in a relationship; supervisors with several trainees |
| Sign-off | — | Supervisor e-signature attestation |
| Calendar | — | Google / Outlook sync |
| Linking | — | Real-time trainee↔supervisor link |

- Upsell logic: Lite tracks you. Web connects you to your supervisor and keeps everything synced and backed up. The two paid integrations (sign-off, calendar) are exactly the things a solo offline tool can’t do, which keeps the pricing page honest.

# 3. Roles

### Trainee (pre-independent-license clinician)

An LPCC/LGSW/LMFT/LADC candidate accumulating supervised hours and CEUs toward full/independent licensure or toward a renewal. Wants a running, accurate picture of progress and a clean export for the board.

### Supervisor (Web only)

A board-approved supervisor overseeing one or more trainees. Reviews logged hours, signs off (attests) to supervision that occurred, and monitors each supervisee’s progress. Never sees another supervisor’s trainees.

### Later (not in v1)

Program/agency administrator overseeing many supervisor–trainee pairs. Flagged now so the data model leaves room; not built in v1.

# 4. Feature list by role

## 4.1 Trainee features

- Set up profile: profession (LPCC/LGSW/LMFT/LADC), state, license/registration date, target credential, and renewal date.

- Log a supervision session: date, duration, supervisor, format (individual / group), setting (in-person / remote), and notes.

- Log direct client-contact hours and other practice hours (separate from supervision hours).

- Log a CEU/CE activity: title, provider, date, hours, category (general / ethics / cultural responsiveness / diversity / supervision), and attach a certificate.

- See live progress against the active requirement set: e.g. “1,240 / 4,000 supervised hours · 610 / 1,800 direct contact · 62 / 100 supervision hours (28 / 50 individual).”

- See CEU progress for the current renewal cycle, broken out by required category, with the next renewal deadline.

- Deadline & gap reminders (local notifications in Lite): renewal approaching, category shortfall, cycle ending.

- Store CE certificates and supervision documentation locally (attachments).

- Export a board-ready report (PDF and CSV): totals, category breakdowns, and an itemized log for a date range.

## 4.2 Supervisor features (Web)

- Dashboard of all linked supervisees with at-a-glance progress and “needs attention” flags.

- Review a supervisee’s pending supervision entries and approve or return them with a note.

- E-signature sign-off: attest to a session or a batch of hours; produces a tamper-evident, timestamped attestation record.

- See each supervisee’s running totals against their board’s requirement set.

- Export a supervisor-side summary/verification for a supervisee (useful for the board’s supervisor-verification forms).

- Manage the supervisory relationship: accept a link request, set the supervision start date, end/transfer the relationship.

## 4.3 Linked-relationship features (Web)

- Trainee sends a link invite (email); supervisor accepts — establishes the connection.

- Hours a trainee logs appear in the supervisor’s queue for review/sign-off in near-real-time.

- Sign-off state is shared: the trainee sees which hours are pending, approved, or returned.

- Calendar-sourced sessions can be confirmed by both parties before counting.

- A trainee may have multiple supervisors (e.g. clinical + site); each signs off only on their own supervision.

## 4.4 Lite vs Web feature matrix

| Feature | Lite | Web |
| --- | --- | --- |
| Log supervision & practice hours | Yes | Yes |
| Log CEUs + attach certificates | Yes | Yes |
| Live progress vs. board requirements | Yes | Yes |
| Local deadline/gap reminders | Yes | Yes |
| PDF / CSV board-ready export | Yes | Yes |
| Rules-as-data for all US states | Yes | Yes |
| Trainee↔supervisor linking | — | Yes |
| Supervisor e-signature sign-off | — | Yes |
| Supervisor multi-supervisee dashboard | — | Yes |
| Google / Outlook calendar sync | — | Yes |
| Cloud backup & multi-device | — | Yes |
| Email reminders / notifications | — | Yes |

# 5. Data model

The heart of the product. It has two halves: the rules (what a board requires — stored as editable data) and the record (what the user actually did). Progress is simply the record measured against the active rule set.

## 5.1 Core entities

| Entity | Purpose |
| --- | --- |
| User | A person + their role(s). A user can be a trainee, a supervisor, or both. |
| Credential | The user’s license/registration being worked toward or renewed: profession, state, start date, target, renewal date. Links to one RequirementSet. |
| RequirementSet | The rules-as-data record for a (profession × state × purpose) — the board’s requirements. See 5.2. |
| SupervisionEntry | One supervision session: date, minutes, format (individual/group), setting (in-person/remote), supervisor, notes, status. |
| PracticeEntry | Practice/experience hours: total supervised hours and direct client-contact hours, by date. |
| CEUEntry | One CE activity: title, provider, date, hours, category, certificate attachment. |
| Attestation | A supervisor’s e-signature sign-off over one or more entries: who, when, what was attested, signature hash (Web). |
| SupervisionLink | The trainee↔supervisor relationship: parties, start/end date, status (Web). |
| CalendarConnection | A linked Google/Outlook account and sync settings (Web). |
| Attachment | A stored file (certificate, documentation) tied to an entry. |

## 5.2 The rules-as-data schema (RequirementSet)

This is what lets one codebase serve “all US” without hard-coding 50 states. Each board requirement is a data record the app reads generically. Adding or fixing a state is data entry, never a code change.

| Field | Type | Meaning |
| --- | --- | --- |
| profession | enum | LPCC ¦ LGSW ¦ LMFT ¦ LADC |
| state | enum | US state (e.g. MN) |
| purpose | enum | Initial licensure vs. renewal cycle |
| pathway | enum | Which route within a license (e.g. LADC Method I vs. practicum; LGSW clinical vs. non-clinical). Lets one license carry several rule records per state. |
| status | enum | verified ¦ community/unverified |
| effective_date / source_url | date / url | When these rules apply from; citation to the board |
| total_supervised_hours | number | Total post-degree supervised hours required |
| direct_contact_hours | number | Subset that must be direct client contact |
| direct_contact_subrules | list | e.g. “≥500 with couples/families” (LMFT) |
| supervision_hours | number | Total hours of supervision required |
| individual_supervision_min | number | Subset that must be 1:1 |
| group_supervision_cap | number/ratio | Max share allowed as group |
| supervision_ratio | rule | e.g. min 4 / max 8 hrs per 160 hrs practice (social work) |
| min_duration_months | number | Minimum time to accrue (e.g. ≥ 24 months) |
| ceu_cycle_months | number | Renewal cycle length (e.g. 24) |
| ceu_total_hours | number | Total CE hours per cycle |
| ceu_categories | list | Named subsets w/ minimums: ethics, cultural responsiveness, diversity, supervision, etc. |
| home_study_allowed | bool/percent | Whether/what share may be self-study |
| notes | text | Anything not captured structurally |

- Why this matters: the four MN licenses already differ on almost every field — LMFT needs relational direct-contact hours, social work uses a 4/160–8/160 supervision ratio, LADC has a diversity CE minimum, LPCC/LMFT require cultural-responsiveness hours. A fixed schema with per-record values captures all of it cleanly.

## 5.3 Worked example — Minnesota, verified numbers

Below are the four MN records as they’d be seeded (initial-licensure supervision + renewal CE). Sources are cited at the end; figures reflect current 2026 board information and will be re-checked before shipping as “verified.”

| License | Supervised hrs | Direct contact | Supervision hrs | CE / cycle |
| --- | --- | --- | --- | --- |
| LPCC | 4,000 | 1,800 | 100 (≥50 individual) | 40 hrs / 24 mo · 3 ethics · 4 cultural responsiveness |
| LMFT | 4,000 (≥24 mo) | 1,000 (≥500 relational) | 200 (½ individual; group cap) | 40 hrs / 24 mo · 3 ethics · 4 cultural competency |
| LGSW (clinical) | 4,000–8,000 | 1,800 | 200 (≥100 individual; 4–8 per 160) | 40 hrs / 24 mo · 2 ethics · 4 cultural responsiveness |
| LADC | 2,000 (Method I) | per practicum/path | 50 structured (≥75% in person, ≥50% individual) | 40 hrs / 24 mo · 3 ethics · 9 diversity |

Resolved: v1 models EVERY route (LADC Method I vs. practicum; LGSW clinical vs. non-clinical, etc.). The RequirementSet carries a “pathway” field so each license can have several rule records per state and the user selects their route. See §8.

# 6. Integration behavior (Web)

## 6.1 Supervisor e-signature sign-off

Purpose: turn “hours I logged” into “hours my supervisor attests to,” in a form that survives a board audit.

- Trainee logs supervision entries; they enter a “pending sign-off” state.

- Supervisor sees them in a review queue, selects one or a batch, and reviews date/duration/format.

- Supervisor signs: types their name + credential and confirms an attestation statement (“I attest that I provided the supervision recorded above”).

- System records an Attestation: supervisor identity, timestamp, the exact entries covered, the attestation text, and a hash of that payload so later edits are detectable.

- Signed entries lock — editing one voids its attestation and returns it to pending (fully audit-logged).

- Both parties see status; exports mark each entry signed / unsigned with the sign-off date.

- Decision: v1 uses a built-in typed-signature + attestation-hash model (simple, self-contained, defensible). A third-party e-sign vendor (DocuSign-style) can be added later if a board ever requires it. Confirm this is acceptable for launch.

## 6.2 Google / Outlook calendar sync

Purpose: cut manual entry by turning calendar events into draft hours — without ever silently inflating someone’s totals.

- User connects a Google or Outlook account (OAuth) and picks which calendar(s) to read.

- The app reads events (read-only in v1) and matches likely supervision/CE events by keyword, attendee, or a tag the user adds (e.g. “#supervision”).

- Matches appear as draft entries the user must confirm before they count — nothing auto-counts.

- On confirm, a draft becomes a SupervisionEntry or CEUEntry, pre-filled with date/duration/title.

- Re-sync updates or removes drafts if the source event changed; confirmed entries are never overwritten.

- Decision: read-only, confirm-before-count for v1 (safest and simplest). Two-way sync (writing events back) is deferred. Confirm.

# 7. Compliance & data-handling notes

Full review is Phase 5, but three principles shape the design now:

- Minimize PHI: the app never needs client identities. Supervision notes are free-text and optional; we’ll advise users not to enter identifiable client info, and treat any that appears as protected.

- Web edition is built HIPAA-conscious: encryption in transit and at rest, per-user access control, and an immutable audit log of sign-offs and edits. A Business Associate Agreement path is left open for agency customers.

- Lite edition keeps all data on the user’s machine; its export and any backup file are encrypted so a lost laptop isn’t a breach.

# 8. Decisions (resolved)

The Phase 1 open questions were resolved on July 28, 2026. Decisions of record:

| Question | Decision |
| --- | --- |
| License routes | Model EVERY route per license in v1 (e.g. LADC Method I vs. practicum; LGSW clinical vs. non-clinical). Adds a “pathway” dimension to RequirementSet — the user selects their route and gets the matching rules. Handled as data, not code branches. |
| E-signature | Built-in typed-signature + attestation-hash model at launch. No third-party e-sign vendor in v1. |
| Calendar | Read-only, confirm-before-count. No writing events back in v1. |
| Lite reminders | Local desktop notifications only — keeps Lite fully offline, no cloud dependency. |
| Multiple supervisors | Supported in v1. Each supervisor signs off only on their own supervision. |
| Report format | Clean generic summary + itemized log (PDF/CSV). No board-specific form mirroring in v1. |
| Renewal vs. initial | CE-renewal tracking is first-class in v1 — equal weight to pre-licensure hour accrual. |

Schema impact noted: modeling every route adds a “pathway” field to RequirementSet (§5.2), so a state can carry several rule records per profession. This is additive data entry, not new code.

Status: Phase 1 approved. Phase 2 (architecture) is in progress — shared codebase for Lite + Web, auth, Stripe billing, storage, sign-off audit design, calendar OAuth, and HIPAA-conscious hosting.

# Appendix: sources for Minnesota figures

- MN Board of Behavioral Health & Therapy — Apply for LPCC / LADC; LADC Continuing Education (mn.gov/boards/behavioral-health).

- MN Board of Marriage & Family Therapy — New Applicants (mn.gov/boards/marriage-and-family).

- MN Board of Social Work — Supervised Practice (mn.gov/boards/social-work); MN Statutes 148E.106 / 148E.130.

- MN Statutes 148B.5301 (LPCC supervised practice) and 148F.075 (BBHT continuing education).

- Secondary summaries used for cross-checking: agentsofchangeprep.com, netce.com, humanservicesedu.org, licensetrail.com (2026).

All figures to be re-verified against primary board sources at data-entry before any state record is marked “verified.”