Supervision & CEU Tracker

for Mental Health Professionals

Phase 2 — Architecture & Technical Design

Draft for review · July 28, 2026

Requires your approval of the recommended stack (§3) before Phase 3 build

# How to use this document

This is the Phase 2 deliverable: the technical design for how we build the two editions. Still no application code. It defines the shared architecture, the recommended technology stack, and how each hard part (offline Lite, sign-off, billing, calendar, HIPAA posture) works.

The one decision I actively need from you is in §3 — the recommended stack, including a choice between two desktop-app options for Lite. Everything else is a recommendation you can accept or push back on. Section 13 collects the decisions I need to lock before Phase 3.

# 1. Guiding principles

- One core, two shells. All business logic — the rules-as-data engine, hour/CE calculations, progress math — lives in a single shared library used by both editions. Lite and Web differ only in where data is stored and whether the network exists.

- Offline-first Lite. Lite never requires a server. It runs, stores, calculates, reminds, and exports entirely on the user’s machine.

- PHI-minimizing by design. The app is architected so it does not need protected health information. This keeps the compliance burden low and is the single biggest risk-reducer for a small launch (see §11).

- Same look, both editions. One React UI renders in the browser (Web) and inside the desktop shell (Lite), so users get an identical experience and we maintain one front end.

# 2. Architecture at a glance

Three shared packages, two deployment targets:

| Layer | What it is |
| --- | --- |
| core (shared) | TypeScript library: domain models, the RequirementSet rules engine, progress/gap calculations, validation, export formatting. No UI, no database — pure logic. Unit-tested in isolation. |
| ui (shared) | React component library + screens. Talks to a “data adapter” interface, not directly to any database. |
| Lite target | Desktop app = ui + core + a local SQLite adapter, wrapped in a native shell. No network. |
| Web target | Next.js app = ui + core + a Postgres/API adapter, hosted on Railway. Adds auth, linking, billing, calendar, sign-off. |

- The key idea: the same UI calls the same core through a small “data adapter” interface. Lite plugs in a local SQLite adapter; Web plugs in an API adapter. Adding a feature to the calculation engine improves both editions at once.

# 3. Recommended technology stack  (needs your approval)

| Area | Recommendation | Why |
| --- | --- | --- |
| Language | TypeScript everywhere | One language across core, UI, Lite, and Web = maximum reuse, one skill set. |
| Shared UI | React + Tailwind CSS | Renders identically in browser and desktop shell; fast to build; I can deliver it. |
| Web framework | Next.js (React) on Node | Full-stack in one app: UI + API. First-class on Railway. Server-side control for auth and PHI handling. |
| Web database | PostgreSQL (Railway) + Prisma ORM | Managed on Railway; Prisma gives typed queries and clean migrations. |
| Lite shell | Tauri v2 (recommended) — or Electron | Tauri: tiny installer, Rust-secured, same React UI. Electron: heavier but simpler if we hit friction. Your call — see 3.1. |
| Lite database | SQLite + SQLCipher (encrypted at rest) | Zero-config local file DB; SQLCipher encrypts it so a lost laptop isn’t a breach. |
| Auth (Web) | Auth.js (self-hosted) + email/password + optional Google | Self-hosted avoids adding another vendor/BAA; we control where identity data lives. |
| Billing | Stripe | Payment Links/Checkout for Lite one-time license keys; Billing/subscriptions for Web. |
| Calendar | Google Calendar API + Microsoft Graph (read-only OAuth) | Standard, read-only scopes only; least-privilege. |
| Hosting | Railway (Web only) | Your chosen platform; Postgres, deploys, SOC 2 Type II, HIPAA BAA available as enterprise add-on. |

### 3.1 The one choice I need: Lite desktop shell

|  | Tauri v2 (recommended) | Electron |
| --- | --- | --- |
| Installer size | ~5–15 MB | ~85–150 MB |
| Security | Rust core, tighter sandbox | Bundles full Chromium+Node |
| Code reuse | Same React UI; native bits in Rust | Same React UI; native bits in Node (shares more with our TS) |
| Risk | Newer; occasional native edge cases | Very mature, huge ecosystem |
| My take | Best default: lean, secure, cross-platform | Safe fallback if we hit a wall |

# 4. Codebase structure

A single monorepo (one repository, multiple packages) so shared code is literally shared, not copied:

- /core — domain + rules engine + calculations (pure TS, heavily unit-tested).

- /ui — React components and screens, plus the DataAdapter interface.

- /adapters/local — SQLite implementation of DataAdapter (Lite).

- /adapters/api — HTTP implementation of DataAdapter (Web).

- /apps/desktop — Tauri/Electron shell that mounts /ui with the local adapter.

- /apps/web — Next.js app that mounts /ui with the api adapter, plus server, auth, billing, calendar, sign-off.

- /rules-data — the seeded RequirementSet records (MN first), version-controlled as data.

# 5. Lite architecture (offline, one-time)

| Runtime | Desktop app (Tauri/Electron) bundling the React UI and core; runs on Windows and macOS. |
| --- | --- |
| Storage | Local encrypted SQLite file in the user’s app-data folder. Nothing leaves the machine. |
| Rules data | Ships with the seeded RequirementSet records baked in; updated via app updates. |
| Reminders | Native desktop notifications (local scheduler). No server, per your decision. |
| Licensing | Stripe sells a one-time license key; the app validates a signed license file offline. Lightweight anti-piracy, not fortress-grade. |
| Updates | Built-in auto-update channel to ship new rules/states and fixes. |
| Lite → Web | Encrypted export file the user can import into Web later (matches Phase 1). One-way migration path; no live sync between editions in v1. |

# 6. Web architecture (Railway, subscription)

| App | Next.js on Railway: serves the React UI and the API the UI’s adapter calls. |
| --- | --- |
| Database | Managed PostgreSQL on Railway; Prisma migrations. Encrypted at rest; automated backups. |
| Background jobs | Scheduled worker for email reminders, renewal-deadline alerts, and calendar re-sync. |
| File storage | Certificate/attachment storage in an object store (encrypted); DB holds metadata only. |
| Multi-tenant | Row-level scoping so a user (and a supervisor) only ever sees their own / their linked data. |
| Email | Transactional email provider for invites, sign-off requests, and reminders. |

# 7. Auth & the trainee↔supervisor link

- Accounts: email/password (Auth.js), optional Google sign-in. Roles: trainee, supervisor, or both on one account.

- Linking: trainee sends an email invite → supervisor accepts → a SupervisionLink record connects them with a start date.

- Multiple supervisors: a trainee can hold several active links (e.g. site + clinical); each supervisor sees only their own supervisee and signs only their own supervision.

- Access control: every query is scoped by user and, for supervisors, by the set of links they own. No cross-tenant visibility.

- Revocation: ending/transferring a link stops future visibility but preserves the historical, already-signed record for the trainee’s board file.

# 8. Billing (Stripe)

| Lite (one-time) | Stripe Checkout / Payment Link issues a signed license key on purchase; the desktop app validates it offline. No account required to use Lite. |
| --- | --- |
| Web (subscription) | Stripe Billing: monthly/annual plans; a webhook flips the account’s entitlement on payment, renewal, cancel, or failure. Supervisor vs. trainee pricing decided in Phase 4. |
| Trials/grace | Standard trial + dunning handled by Stripe; app reads entitlement state, never stores card data. |

# 9. Sign-off & audit design

- Attestation = a record over specific entries: supervisor identity, timestamp, the exact entry IDs + their values, the attestation statement, and a SHA-256 hash of that payload.

- Tamper-evidence: editing a signed entry changes the recomputed hash, so a mismatch flags any post-signature change; the entry returns to “pending” and the event is logged.

- Append-only audit log: create/edit/sign/return actions are written immutably (who, what, when). This is the backbone of an audit-defensible record and part of the HIPAA posture.

- Exports mark each entry’s sign-off state and date, so a board reviewer sees exactly what was attested and when.

# 10. Calendar integration (read-only)

- OAuth with read-only scopes to Google Calendar and Microsoft Graph — least privilege, no write access in v1.

- The app reads events, proposes matches (by keyword/attendee/user tag), and creates DRAFT entries only.

- Nothing counts until the user confirms a draft; confirmed entries are never overwritten by re-sync.

- Tokens stored encrypted; user can disconnect at any time, which purges tokens and pending drafts.

# 11. Security & HIPAA-conscious posture

The reality on Railway: Railway offers a HIPAA BAA, but only as an enterprise add-on gated behind a minimum monthly spend (they hold SOC 2 Type II). A signed BAA is required before storing PHI on the platform — and a BAA alone doesn’t make an app compliant; the safeguards are still on us.

Because of that, the recommended launch strategy is to not store PHI at all, so a BAA is not a blocker to launch:

- Design out PHI: the app never needs client identities. Free-text notes are optional and we actively guide users not to enter identifiable client information.

- Technical safeguards regardless: TLS in transit, encryption at rest (Postgres + object store; SQLCipher on Lite), least-privilege access, encrypted OAuth tokens, and the append-only audit log.

- Scale-up path: when you pursue agency/enterprise customers (who will expect a BAA), obtain the Railway HIPAA add-on and sign the BAA before onboarding them — the architecture already supports it.

- This is a risk-reduction posture, not legal advice. A qualified compliance/legal review is scheduled as Phase 5 before launch, and I’d recommend it confirm the PHI-avoidance approach for your jurisdictions.

# 12. Environments & delivery

- Repos & CI: one monorepo; automated build/test on every change; core’s rules-engine tests must pass before anything ships.

- Web: staging + production Railway environments; database migrations run on deploy.

- Lite: signed installers for Windows and macOS, delivered via an auto-update channel.

- Secrets: managed via Railway’s secret store (Web) and never bundled into the Lite binary.

# 13. Decisions I need to lock before Phase 3

| 1 | Approve the recommended stack in §3 (TypeScript / React / Next.js / Postgres / Stripe / Auth.js)? |
| --- | --- |
| 2 | Lite desktop shell: Tauri v2 (my recommendation) or Electron? |
| 3 | Desktop platforms for Lite v1: Windows + macOS both, or one first? (Linux later?) |
| 4 | Confirm the PHI-avoidance launch posture (no PHI stored; BAA obtained only when you pursue enterprise/agency)? |
| 5 | Lite licensing: accept a lightweight offline license-key model (some piracy risk) for v1, or invest in stronger protection now? |
| 6 | Auth: self-hosted Auth.js (my recommendation) vs. a managed provider (e.g. Clerk) — the latter is faster but adds a vendor. |

Next step: answer §13 and mark up anything you want changed. On approval, Phase 3 begins: I build the MVP — the shared core + rules engine (MN seeded), the Lite desktop app, and the Web app’s tracking flows — the thinnest version a real trainee/supervisor pair could use.